Subject Name: Web Development (Introduction)

Subject code: WED5020

Full name: Thikho Nevhutalu

Student Number: ST10526854

Group: 1

Table of Contents

Organisation Overview	3

Website goals and Objectives	4

Current website analysis	4

Proposed Website features and functionality	4

Design and User Experience	5

Low-fidelity wireframes	6

Technical requirements	7

Timeline and Milestones	7

Budget	8

References	9

Organisation Overview

Name of organisation:

Terabyte PCs

History:

Terabyte PCs is a  computer store that started in Pretoria in 2024. It sells affordable laptops, desktops, computer components and accessories. The business was created to help students, gamers and small businesses find suitable technology without making the buying process difficult.

Mission and Vision:

Mission

To provide reliable computer products at affordable prices and help customers choose the right computer that meets their needs.

Vision

To become a trusted South African online computer store known for affordable products and good customer support.

Target Audience

Students

Gamers

Small businesses

People looking for affordable computers and components

Website goals and Objectives

The main goal of the website is to give the business an online presence and allow customers to view products, compare options and place orders easily.

Objectives

Allow customers to search and filter computer products.

Help customers choose compatible components using a PC Builder.

Make it easy for customers to contact the business and track orders.

Key performance indicators (KPIs)

Get at least 300 website visits per month within the first three months.

Receive at least 20 online orders or enquiries per month.

Respond to customer enquiries within one working day.

Current website analysis:

Terabyte PCs does not have a website because it is a new  business. It only advertises products through social media and people must send messages to them to ask about prices, stock and delivery.

This makes it difficult for customers to compare products or place orders. A website will give the business better online exposure and keep product information, support and ordering in one place.

Proposed Website features and functionality:

A homepage showing featured products and popular categories.

PC Builder page with compatibility checks.

Shopping cart and a secure checkout page.

Customer support page and a contact page.

Design and User Experience:

The Terabyte PCs website will have a clean technology-based design. A blue and white colour scheme will be used to make the website look professional. A medium-sized font will be used for normal text and headings will be larger and bold so every section is clear.

The navigation menu will be simple so customers can quickly find laptops, desktops, components, the PC Builder and support. Product pages will show clear images, prices and specifications. The website will also work properly on computers, tablets and smartphones [2].

Low-fidelity wireframes

Wireframe 1: Homepage

Terabyte PCs (the logo will be here if i make one); (search bar); (cart icon). Home Laptops Desktops Components PC Builder Support. (image). Products. Laptop (Picture) Laptop name and price; Desktop (picture) Desktop name and price; Components (picture) Graphics card name and price. Create your own computer [START PC BUILDER]; Contact support [VIEW CONTACT DETAILS]. About and support.

Technical requirements

HTML5 will make the structure of the website such as the navigation menu, product pages, forms and images. CSS3 will control the colour, fonts and layout. JavaScript will add interactivity when a customer uses filters, the cart or the PC Builder [1].

The proposed domain name is www.terabytepcs.co.za. The website will need web hosting, an SSL certificate, backups and support for major browsers. A server-side system and database will be needed to store products and orders.

Timeline and Milestones

| Timeline | Milestone |
| --- | --- |
| Week 1 | Gather business requirements and plan the website structure. |
| Week 2 | Design the layout, colour scheme, navigation and wireframes. |
| Week 3 | Develop the website using HTML5, CSS3 and JavaScript. |
| Week 4 | Add product pages, the PC Builder, cart and customer support. |
| Week 5 | Test whether the website works properly and fix any errors. |
| Week 6 | Launch the website and perform final testing and maintenance. |

Budget

The R279 hosting price and included SSL certificate are based on current xneelo prices. The other amounts, including the domain cost, are estimated project costs [3].

| Item | Cost | Payment |
| --- | --- | --- |
| Website design | R8,000 | Once-off |
| Website development | R15,000 | Once-off |
| Domain registration (.co.za) | R105 | Per year |
| Web hosting | R279 | Per month |
| SSL certificate | R0 | Included |
| Testing and quality assurance | R2,500 | Once-off |
| Website maintenance | R800 | Per month |
| Total | R38,553 | First year |

References

[1] Mozilla, “Your first website,” MDN Web Docs. [Online]. Available: https://developer.mozilla.org/en-US/docs/Learn_web_development/Getting_started/Your_first_website. Accessed: Aug. 6, 2026.

[2] Mozilla, “Responsive web design,” MDN Web Docs. [Online]. Available: https://developer.mozilla.org/en-US/docs/Learn_web_development/Core/CSS_layout/Responsive_Design. Accessed: Aug. 6, 2026.

[3] xneelo, “Web Hosting,” [Online]. Available: https://xneelo.co.za/web-hosting/. Accessed: Aug. 6, 2026.